Project Engineering Document

by

Full Course Meal in the Back of the Class

Karabo Masoka (601644)

Jimmy Junior Baloyi (601713)

Johni Kruger (601710)

Module: Software Engineering 381

Course code: SEN381

Project milestone number: 1

Lecturer’s name: Tendai Mkwaira

Date of submission: 09/09/2026

Table of Contents

Problem Statement	3

Stakeholder Analysis	3

Scope Baseline	4

In-Scope	4

Out of Scope	5

Future Scope	5

Requirements Set	5

Acceptance Criteria	8

Requirements Traceability Matrix (RTM)	9

Constraints Analysis & Architectural Trade-offs	11

Core Engineering Constraints Baseline	11

System Trade-Off Analysis	12

Initial Project Risk Register	13

Forward Engineering Considerations	17

# Problem Statement

Wonderpark Estates Residential Complex currently manages resident service requests maintenance faults (plumbing, electrical and lifts), security concerns (broken gates, faulty cameras, suspicious activity), common-area issues (pool, garden, parking), and lost property - through a fragmented mix of WhatsApp messages to the managing agent, phone calls to the security desk, and handwritten logs at the guardhouse. This issue causes requests to be duplicated, forgotten, or routed to the wrong person; residents have no way to check whether a reported issue is being handled; the managing agent struggles to prioritise urgent safety issues (such as a broken perimeter gate) over cosmetic issues (e.g. a garden hose left out); and management have no reliable record for accountability, budgeting or reporting to the body corporate at AGMs.

CivicConnect will give Wonderpark Estates a single controlled platform for residents, security and maintenance staff, and management to submit, track, and resolve service requests - improving response time on safety-relevant issues, giving residents visibility, and giving management defensible reporting data.

Business Value - faster resolution of safety-critical issues, an auditable record for body corporate accountability and levy-funded maintenance decisions, reduced friction for residents, clearer workload visibility for maintenance and security staff.

# Stakeholder Analysis

| Stakeholder | Role/Interest | Influence | Key Needs |
| --- | --- | --- | --- |
| Resident/Homeowner | Submits requests, wants issues fixed | Medium | Easy submission, status visibility, timely feedback |
| Tenant (renting resident) | Same as resident, but may need landlord or agent involved | Low-Medium | Same as above, plus clarity on who is responsible for what (owner vs body corporate) |
| Security Guard/Staff | Logs incidents at the gate, first point of contact for many issues | Medium | Quick loging on shift, clear escalation path for urgent items |
| Maintenance Staff | Resolves physical faults (plumbing, electrical, common areas) | Medium | Clear queue, priority/location info, ability to close out jobs |
| Managing agent/Trustee | Oversight, budgeting, accountability to body corporate | High | Reporting on open/overdue/resolved, cost visibility, audit trail |
| Body corporate/Trustee Committee (indirect stakeholder) | Approves budget, reviews management performance | High (indirect) | Periodic reporting; not a daily platform user |

# Scope Baseline

## In-Scope

- Residents submit service requests with category (Maintenance / Security / Common Area / Lost Property), description, and unit/location.

- Residents view status and full history of their own submitted requests.

- Security/Maintenance staff view, filter, and sort requests relevant to them.

- Staff assign/accept ownership of a request.

- Staff update request status through controlled transitions (New → Assigned → In progress → Resolved → Closed)

- Staff record comments/actions taken on a request

- Requests carry a category and severity flag (Low/Medium/High) to distinguish safety-critical issues (broekn gate, faulty intercom) from routine ones (garden light out)

- Managing Agent view open/overdue/resolved/closed counts by category and severity

- Managing Agent view request history for reporting purposes (e.g. body corporate AGM reporting)

- Unique reference number generated per request.

## Out of Scope

- Native mobile app (web-responsive only)

- Levy/payment queries or any financial transaction handling

- Integration with external estate access-control/boom-gate hardware

- SMS notifications (in-app/email only)

- Visitor/guest management (separate concern from service requests)

## Future Scope

- Multi-tenant support for multiple residential complexes under different managing agents.

- Automated request routing or AI based categorisation

- SLA-based auto-escalation of overdue high-severity requests.

- Resident-facing analytics/dashboard beyond basic status/history view

# Requirements Set

| ID | Type | Requirement | Source | Priority |
| --- | --- | --- | --- | --- |
| FR-001 | Functional | Resident shall submit a request with category (Mainenance/Security/Common Area/Lost Property), description, and unit/location | Resident capability | High |
| FR-002 | Functional | Security/Maintenance staff shall update request status through defined transitions | Staff capability | High |
| FR-003 | Functional | Resident shall view status and history of their own submitted requests | Resident capability | High |
| FR-004 | Functional | System shall notify resident in-app when their request's status changes | Resident capability ("meaningful feedback") | Medium |
| FR-005 | Functional | Staff shall search/filter/sort requests by category, severity, status, date, or assignee | Staff capability | High |
| FR-006 | Functional | Staff shall assign or accept ownership of a request | Staff capability | High |
| FR-007 | Functional | Staff shall record comment/actions taken on a request | Staff capability | Medium |
| FR-008 | Functional | Managing Agent shall view counts of open/overdue/resolved/closed requests | Management capability | High |
| FR-009 | Functional | Managing Agent shall view requests grouped by category and severity | Management capability | Medium |
| FR-010 | Functional | System shall assign a unique reference number to every submitted request | Implied (traceability) | High |
| FR-011 | Functional | Resident/Staff shall set or view a severity flag (Low/Medium/High) on a request | Business need (prioritisation, from stakeholder conflict) | High |
| NFR-001 | Security | Only authenticated residents/staff shall access request details containing unit numbers or personal info | Security constraint | High |
| NFR-002 | Reliability | Safety-critical requests (e.g. broken perimeter security) flagged "High" severity shall be visibly distinguised from routine requests in the staff queue | Business need (prioritisation) | High |
| NFR-003 | Usability | A first-time resident shall submit a request in under 3 minutes | Business Need | Medium |
| NFR-004 | Reliability | Request status changes shall never be silently overwritten - history preserved | Accountability need | High |
| NFR-005 | Performance | Request list views shall load within 3 seconds under normal load (indicative - refine once hosting is chosen) | Quality constraint | Low |
| NFR-006 | Maintainability | Data model shall associate all requests/users with a single complex entity, to avoid architectural reqork if multi-tenant support is added later | Forward Engineering Consideration (deferred multi-tenancy) | Medium |

# Acceptance Criteria

| Req ID | Criteria |
| --- | --- |
| FR-001 | FR-001: Given a logged-in resident, when they submit a request with category, description and unit/location completed, then the system creates a request with status "New", a unique reference number, and deault severity "Low" unless otherwise selected. |
| FR-002 | FR-002: Given a request assigned to a staff member, when they select a valid next status, then the system updates the status and records the timestamp and user who made the change. |
| FR-003 | FR-003: Given a logged-in resident, when they open "My Requests", then they see all their submitted requests with current status and a chronological history of changes. |
| FR-004 | FR-004: Given a request whose status changes, when the change is saved, then the submitting resident receives an in-app notification within the same session or on next login. |
| FR-005 | FR-005: Given a staff member viewing the request queue, when they apply a filter (e.g. severity = High), then only matching requests are displayed. |
| FR-006 | FR-006: Given an unassigned request, when an authorised staff member selects "Accept", then the request's assignee field updates and it no longer appears in the unassigned queue. |
| FR-007 | FR-007: Given an assigned request, when staff add a comment or action note, then it is appended to the request's visible history with timestamp and author. |
| FR-008 | FR-008: Given a managing agent viewing the dashboard, when they select a date range, then counts of open/overdue/resolved/closed requests for that range are displayed. |
| FR-009 | FR-009: Given a managing agent viewing the requests view, when they select "Group by category" or "Group by severity", then requests are displayed grouped under the selected with counts per group. |
| FR-010 | FR-010: Given any new request submission, when it is saved, then the system generates a reference number unique across all requests. |
| FR-011 | FR-011: Given a resident or staff member creating/editing a request, when they set severity to High, then the request is visually distinguished (e.g. flagged/highlighted) in the staff queue. |
| NFR-001 | NFR-001: Given an unauthenticated user, when they attemt to access a request detail page directl by URL, then the system denies access and redirects to login. |
| NFR-002 | Overlaps with FR-011 |
| NFR-003 | NFR-003: Given a first-time resident with no prior training, when they submit a request from landing on the submission form to confirmation, then the process shall take under 3 minutes in a usability test with a representative user. |
| NFR-004 | NFR-004: Given a request whose status is changed, when the change is saved, then the previous status and timestamp remain visible in the request's history log (not deleted or overwritten). |
| NFR-005 | NFR-005: Given a request list view is loaded under normal conditions (e.g. up to 200 active requests), when a user navigates to it, then the page shall render within 3 seconds. |

# Requirements Traceability Matrix (RTM)

| Req ID | Source/Stakeholder | Acceptance Criteria | Design (to be determined) | Test (to be determined) | Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | Resident | Drafted | - | - | Baselined |
| FR-002 | Staff | Drafted | - | - | Baselined |
| FR-003 | Resident | Drafted | - | - | Baselined |
| FR-004 | Resident (feedback need) | Drafted | - | - | Baselined |
| FR-005 | Staff | Drafted | - | - | Baselined |
| FR-006 | Staff | Drafted | - | - | Baselined |
| FR-007 | Staff | Drafted | - | - | Baselined |
| FR-008 | Managing Agent | Drafted | - | - | Baselined |
| FR-009 | Managing Agent | Drafted | - | - | Baselined |
| FR-010 | Implied (traceability) | Drafted | - | - | Baselined |
| FR-011 | Business Need (stakeholder conflict) | Drafted | - | - | Baselined |
| NFR-001 | Security constraint | Drafted | - | - | Baselined |
| NFR-002 | Business need | Drafted | - | - | overlaps with FR-011 |
| NFR-003 | Business need | Drafted | - | - | Baselined |
| NFR-004 | Accountability need | Drafted | - | - | Baselined |
| NFR-005 | Quality need | Drafted | - | - | Baselined |
| NFR-006 | Forward Engineering Consideration | still needed | - | - | Draft |

# Constraints Analysis & Architectural Trade-offs

## Core Engineering Constraints Baseline

| Constraint Type | Formal Statement | Engineering Implication |
| --- | --- | --- |
| Schedule | The project must progress through four predefined SEN381 milestones within a fixed academic delivery window; no deadline extensions are possible. | Wonderpark Estates' scope must be sized strictly to what three student engineers can design, verify, test, and document per milestone. The team must resist scope creep beyond the core residential-complex ticketing baseline. |
| Cost & Resources | Zero software procurement budget; the team must rely exclusively on free or community hosting, database, and CI/CD service tiers. | Must rigorously document free-tier operational limits (memory caps, compute throttling, execution quotas) and project the true operational expenditure if Wonderpark Estates were to deploy commercially. |
| Quality | Core Non-Functional Requirements (usability, auditability, reliability) must be measurable and verifiable, not merely claimed. | Acceptance criteria defined in Person A's baseline must remain quantifiable (e.g., deterministic status transitions, exact response latency thresholds) so they can be validated via automated test suites in Milestone 3. |
| Security | Security is a lifecycle-wide constraint enforced from the beginning throughout , not an operational add-on. | Requirements must explicitly flag where residents' unit numbers, contact numbers, and maintenance records appear (NFR-002) so that Milestone 2 architecture incorporates boundary validation and authorization models from day one. |
| Scope | Committed scope must be baselined in PED v1.0; no informal or unrecorded feature expansion is permitted. | Any requirement or capability proposed after baseline sign-off (e.g., third-party contractor dispatch engines, multi-tenancy) mandates a formal Engineering Change Request with trade-off impact analysis. |

## System Trade-Off Analysis

Deliberate Scope Exclusion: Wonderpark Estates' CivicConnect deployment deliberately excludes integrated levy/payment processing and multi-tenant estate management.

Constraint Interaction: Schedule & Team Capacity Security Attack Surface & Verification Rigor

Defensible Engineering Rationale:

Both payment gateways and multi-tenant isolation materially expand the system's security surface (financial regulatory compliance, complex tenant-isolation bugs) and schedule risk beyond what three engineers can control, test, and defend within the SEN381 timeline. A smaller, fully controlled, and rigorously verified engineering baseline demonstrates significantly higher software engineering maturity than a bloated, defect-prone application.

# Initial Project Risk Register

Scoring Model: Likelihood (Low, Med, High), Impact (Low, Med, High), Priority (Low, Med, High, Critical).

| Risk ID | Risk Description | Root Cause | Probability | Impact | Priority | Mitigation Strategy | Contingency Plan | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Team selects a technology stack in M2 that a member has not used before, slowing M3 delivery. | Uneven framework experience across team members. | Medium | High | High | Conduct small technical spikes in M2 before final selection; verify community support and documentation depth. | Fall back immediately to a simpler, well-understood stack that all members can operate. | Person B | Open |
| R-002 | Residents' unit numbers and personal details are exposed via unauthorized access or missing API boundaries. | Access control treated as an implementation afterthought rather than an architectural baseline. | Low-Med | High | High | Embed NFR-002 into the M1 baseline; explicitly design role-based access control (RBAC) in M2 architecture. | Restrict service request visibility to system administrators until authorization schemas pass verification. | Person B | Open |
| R-003 | Uneven contribution across the three members damages team velocity and individual defence scores. | Asymmetric workloads, differing schedules, and lack of accountability. | Medium | Medium | Medium | Hold weekly check-ins; mandate visible commit/PR history on GitHub from Week 1 per team governance. | Reallocate baseline tasks early if work imbalance is detected during sprint reviews. | All | Open |
| R-004 | Free-tier hosting and database limits are exceeded when simulated multi-unit estate data is loaded in M3/M4. | Total reliance on free cloud tiers without profiling resource footprints. | Medium | Medium | Medium | Profile free-tier RAM/CPU limits prior to M2 tech selection; benchmark data footprints against Wonderpark unit counts. | Temporarily migrate workload to low-cost paid tiers or local containerized runners for demonstration. | Person B | Open |
| R-005 | Unverified AI-generated code or analysis introduces hidden security vulnerabilities or brittle logic. | Time pressure leading to unreviewed acceptance of AI assistance. | Medium | High | High | Enforce protected main with the 2-reviewer PR rule; log every material AI contribution in the AI Usage Register. | Revert the AI-assisted commit; manually re-engineer the component from first principles. | All | Open |
| R-006 | Frontend and backend integration fails due to mismatched assumptions regarding ticket status-transition rules. | Domain logic and valid state transitions not agreed upon prior to parallel development. | Medium | Medium | Medium | Formalize state-transition matrices (FR-002) in the PED before any implementation begins in M2/M3. | Rework the affected API endpoints and log the corrective decision in the Engineering Decision Log. | Person A + Dev | Open |
| R-007 | Role specialization leads to siloed knowledge ("I only know my section"), hurting individual defence marks. | Lack of cross-reviewing teammates' controlled artefacts. | Medium | High | High | Conduct weekly peer walkthroughs where each member explains another member's section back to the group. | Run targeted 1-on-1 mock defence sessions prior to milestone assessment presentations. | All | Open |
| R-008 | Residents abuse the "High" severity flag to artificially expedite routine non-urgent maintenance requests. | Absence of validation controls on resident self-assigned priority. | Medium | Medium | Medium | Implement staff triage controls (FR-002/FR-007) allowing managing agents to reclassify ticket severity on review. | Introduce an audit "severity disputed" status flag in future iterations if triage data indicates persistent misuse. | Person B | Open |

# Forward Engineering Considerations

This register identifies seven downstream lifecycle concerns flagged during M1 to guide upcoming architecture and construction without premature design decisions.

| # | Lifecycle Concern | Why It Matters Now (M1) | What It Influences Later (M2–M4) | Missing Information | Risk of Ignoring |
| --- | --- | --- | --- | --- | --- |
| FEC-01 | Authentication & Authorization Model | Shapes NFR-002 and enforces distinct privilege boundaries between residents, maintenance staff, and managing agents. | Milestone 2 architecture decomposition and Milestone 3 access-control middleware. | Whether estate staff require fine-grained role tiers (e.g., security patrol vs. plumbing contractors). | Extensive schema and route restructuring if access control is retrofitted onto an open prototype. |
| FEC-02 | Deployment Platform Boundaries | Free-tier resource limits restrict the realistic concurrency targets we can commit to in our Non-Functional Requirements. | Milestone 2 technology selection and Milestone 4 production operations and costing. | Exact container execution limits and database connection pools of available free-tier cloud hosts. | Overpromising availability metrics that crash during live demo evaluation under load. |
| FEC-03 | Data Retention & Audit History | Estate dispute resolution requires tamper-evident, historical tracking of all ticket status changes (NFR-003). | Milestone 2 relational persistence design (e.g., append-only log vs. mutable row updates). | Specific statutory retention periods governing residential tenant communication records. | Total loss of historical auditability if status changes overwrite previous ticket states destructively. |
| FEC-04 | Automated Testing & CI Integration | Automated test pipelines execute in Milestone 3, but requirements must be written with quantifiable acceptance criteria now. | Milestone 3 CI pipeline construction and branch merge quality gates. | The specific assertion libraries and mock test harnesses supported by the stack chosen in M2. | Requirements phrased in vague terms that cannot be validated by automated assertions. |
| FEC-05 | System Observability & Monitoring | Managing agents require automated tracking of overdue service requests (FR-008), requiring internal health monitoring. | Milestone 3/Milestone 4 operational readiness, structured telemetry, and failure alerts. | Minimalist logging patterns suitable for deployment on low-overhead student environments. | Complete inability to diagnose runtime faults or demonstrate operational readiness in Milestone 4. |
| FEC-06 | Scalability Expectations | NFR-005 defines performance baselines that must reflect Wonderpark Estates' realistic resident population and unit counts. | Milestone 2 architectural partitioning (monolith vs. decoupled modular services). | Empirical baseline of peak concurrent request volume during estate emergencies (e.g., water outages). | Committing to an under-provisioned architecture that cannot handle peak residential filing surges. |
| FEC-07 | Data Migration & Disaster Recovery | If database schemas evolve or hosting platforms change, an export and restoration pathway is required. | Milestone 3/Milestone 4 deployment, backup scripting, and database migration routines. | Native automated backup and point-in-time restore capabilities provided by free-tier databases. | Irrecoverable loss of baseline seed data and test records late in the academic project cycle. |